10/17/2014 Meeting Minutes

Our current status

- DI complete

- DII almost complete

  - Chris M. to work on High-Level Design and submit DII

  - Rehearsal at meeting

  - Thursday 10/30- Presentation

- DIII assigned

  - Test Results- Chris Chaffin

    - Everyone should keep a log of bugs and send it to Chris Chaffin

  - Build Instructions- James

  - Project Legacy- Chris McCue

  - User Manual- Ethan

Main focus on Coding

- 4 weeks to finish code

- Code integrated with database target date:  10/30/2014

- Ask James about database questions

- James is going to give us “wrappers”.

Slides

- Chris M. will edit slides per meeting

- Chris M. will send a copy of the presentation to everyone